RFP Timeline

Date Revised: 5/20/08

| Activity | Date |
| --- | --- |
| Post RFP to DGS Website | 5/24/08 |
| Receive RFP questions from Offerors Questions must be submitted via email and must be received NO LATER THAN 2:00 PM (EST), Monday, June 6, 2008. | 5/25/08 - 6/6/08 |
| Review RFP questions and prepare responses (RFP Evaluation Committee) (estimated dates) | 6/7/08 – 6/8/08 |
| Post questions/answers to DGS Web site (estimated date) | 6/9/08 |
| Receive Offeror proposals Proposals are due by 2:00PM (EST), Tuesday, June 21, 2005. | 6/9/08 - 6/21/08 |
| Complete evaluation of Offeror proposals (RFP Evaluation Committee) (estimated date) | 6/22/08 - 6/27/08 |
| Notify selected Offeror and non-selected Offerors (estimated dates) | 6/28/08 – 6/29/08 |
| Contract is created and sent to winning Offeror (estimated date) | 7/13/08 |